NAME: Carter Owens

Project Title: PRISM

Last Weeks Goals

Goal #1: Acquire proper parts

I Purchased a proper digital camera and connected it to the pi

Goal #2: Detect connected camera

I was successfully able to detect the connected camera in linux

Goal #3: Get image data into c program

I was able to get an image from the camera, i wasn't able to get image data into a C++ program yet

Next Weeks Goals:

Goal #1:

Get image data into c++ program

Goal #2:

Get video stream

Goal #3:

Connect wifi module

Updated Gantt Chart

|  | Oct 25 |  |  |  | Nov 25 |  |  |  | Dec 25 |  |  |  | Jan 26 |  |  |  | Feb 26 |  |  |  | Mar 26 |  |  |  | Apr 26 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Research |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Part Selection/ Acquisition |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Assembly |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Video Programing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Wifi Programing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Integration/Debugging |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Optimization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |